### 🗓️ Week 1: Multi-Role Auth & Restaurant Onboarding

Focus: User identity, security, and the initial restaurant setup process.

- Day 1: Environment & Core Auth: Initialize the project, setup MongoDB, and implement User/Admin Login11.

- Day 2: Restaurant Auth: Implement Restaurant Login and Register [POST] endpoints2.

- Day 3: Verification Logic: Build "Verify Email OTP" and "Verify Reset OTP" logic for owners3.

- Day 4: Password Management: Implement "Forgot Password," "Reset Password," and "Change Password" APIs4.

- Day 5: User Profile CRUD: Build View/Update Profile [GET/PATCH] and "Update Email" for users5.

- Day 6: Restaurant Onboarding: Create the "Create Restaurant" [POST] API and multi-step onboarding UI6.

- Day 7: State & Middleware: Set up global state (Redux/Context) and role-based access middleware (IsAdmin, IsOwner)7.

### 🍽️ Week 2: Content Management & Admin Approval

Focus: Moving from onboarding to active management of the restaurant and its menu.

- Day 8: Admin Restaurant Control: Build Admin APIs to list restaurants and view "Restaurant Details"8.

- Day 9: Approval Workflow: Implement Admin "Approve," "Suspend," and "Reactivate" restaurant endpoints9.

- Day 10: Menu Architecture: Define Menu and Dish models; implement "Add Item" [POST] for Owners10.

- Day 11: Dish Customization: Build "Edit Item" [PATCH] and "Dish Availability" toggle11.

- Day 12: Restaurant Settings: Implement "Edit Restaurant Details" and "Temporarily Closed" status12.

- Day 13: Slot Generation: Core Logic: Generate time slots based on duration/intervals and handle exceptions13.

- Day 14: Slot Management UI: Build the Owner UI to manage and delete specific time slots14.

### 🧑‍💻 Week 3: Discovery, Booking & Support

Focus: The end-user experience of finding a table and the reservation lifecycle.

- Day 15: Discovery Engine: Implement "Get Restaurant List" [GET] with search, tags, and "Near Me" filters15.

- Day 16: Public Details: Build the Public Restaurant View including "Get Menu Items" and "Get Reviews"16.

- Day 17: Booking Creation: Develop "Create Booking (Pending Approval)" [POST] for the selected slot and date17.

- Day 18: Owner Decision Panel: Build the UI for Owners to "Approve" or "Reject" pending bookings18.

- Day 19: User Dashboards: Implement "My Upcoming Bookings" and "My Past Bookings" views for users19.

- Day 20: Reporting System: Create the "Report" API for users and the "My Reports" detail view20.

- Day 21: Admin Dispute Handling: Build the Admin "Reports & Issue Handling" list and "Report Resolve" logic21.

### 💰 Week 4: Payments, Marketing & Analytics

Focus: Finalizing the revenue loop, promotions, and administrative data.

- Day 22: Coupon System: Build Admin UI to Add/Edit/Manage Coupons and the user "Offers" list22.

- Day 23: Payment Integration: Integrate "Payment After Approval"–– [POST] and booking cancellation logic23.

- Day 24: Wallet & Transactions: Build the User Wallet view and the Admin "Payments & Revenue" logs24.

- Day 25: Owner Earnings: Build the Earnings Dashboard for owners with yearly/monthly period filters25.

- Day 26: Marketing Banners: Create Admin Banner management and the Home Page banner fetch logic26.

- Day 27: Feedback & Notifications: Finalize "Add Review," "Owner Reply," and Notification management27.

- Day 28: Final Admin Dashboard: Build the global Admin Dashboard with stats, graphs, and recent activity28.